**Postmortem Document**

NICTA

Ted Friedman

Eric Krenz

Sean Luthjohn

Jordan Steffan

**Sprint 2 Postmortem Results**

**1) Things That Went Well**

* Team chemistry - we get along whether working or team bonding elsewhere
* Meetings with mentor and sponsor - always productive
* Having a more solid understanding of the project through learning of QGIS
* Got to meet with a NICTA engineer

**2) Things That Did Not Go Well**

* Sometimes we lose focus and waste time
* Learned about QGIS and other necessary technologies too late
* Way behind on user stories - underestimated depth of the project

**3) Lessons Learned While Doing The Project**

* Need to demand more in-depth information right away

**4) What We Would Have Done Differently**

* Got more technical knowledge right away rather than putting in unnecessary work to realize more knowledge could have saved weeks of time

**5) Recommendations for Future Projects**

* Get in touch with your mentor(s) & sponsor as soon as possible
* Get software (such as MS Project) and familiarize yourself with it before you need to do your work
* Talk to your mentor and sponsor about what technical equipment and programs you will need set up to work on your project, such as specialized servers and databases