**Weekly Report for Week Ending 2/07/2015**

**NICTA (National Information Communications Technology Australia)**

Ted Friedman

Eric Krenz

Sean Luthjohn

Jordan Steffan

# **Status Summary**

* Met with project sponsor
* Started looking at the National Map code
* Started our analysis of the first datasets
* Made a fork of the National Map repository
* Set up a web server for our development branch of National Map

## Top Highlights

* Looking at the National Map Code
* Experiencing National Map
* Got the National Map Repository setup

## Top Lowlights

* Getting latest copy of National Map code
  + They constantly update the code
* Git issues
* Immense amount of code to sift through

# **Accomplishments vs. Plan**

* Plan – Getting Github set up
  + Owner: Team
  + **Complete**
* Plan – Meet with mentor and sponsor
  + Owner: Team
  + **Complete**
* Plan - Start working on Documentation
  + Project Spec Document
    - Owner: Team
    - **Up to date**
  + Project Plan
    - Owner: Team
    - **Up to date**
  + Meeting Minutes
    - Owner: Team
    - **Up to date**
* Plan - Setting up web server for our development branch of National Map
  + Owner: Eric
  + **Complete**

# **Goals for Next Week**

* Update Project Plan for Sprint 2
  + Owner: Team
* Update Project Spec Document Section 4
  + Owner: Team
* Explore National Map code
  + Owner: Team
  + Goal: Get comfortable with the code
* Analyze National Map Data
  + Owner: Team
  + Goal: Learn the structure/format of the data
* Set up private repository
  + Owner: Iman
  + Goal: Protect private data
* Continue research on how to format data to be added correctly
  + Owner: Team
  + Goal: Make data work
* Set up a development environment for use by whole group
  + Owner: Eric
  + Goal: Get everyone set up to modify the code for sprint 3
* Hear from National Map Engineer
  + Owner: Team
  + Goal: Receive an email on preferred way of importing data
* Download currently working data from the map
  + Owner: Team
  + Goal: Be able to download working data

## Risks

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **Status** | **Risk** | **Owner** | **Probability/ Priority** | **Impact** | **Trigger** | **Recommendation / Resolution** |
| R001 | In Process | Will need to move to an encrypted github later. | Team | 90% / Medium | Might recreate the setup process later in the project and cause a bottleneck. | Need decision in  2 weeks | Iman told us he will work on getting this set up for us. |
| R002 | In Process | Constant National Map updates may break our project. | Team | 40%/Medium | Our project may need to be adjusted to input the data into the map in new ways. | Continuous throughout the semester. | We are forking a copy of the national map that we can update as we test. |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

## Issues

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **RID#** | **Status** | **Issue** | **Owner** | **Due Date** | **Impact** | **Recommendation / Resolution** |
| I001 |  | Complete | Meeting schedules | Team | 1/31/2015 | May each have to adjust our schedules slightly to accommodate our project. | Created Google calendar where we can all share our schedules |
| I002 |  | In Progress | Ability to download already formatted datasets from National Map | Team |  | Slows our progress down as we are not able to analyze what they have done. | Project mentor will get back to us and we will be hearing from an engineer on the map |
|  |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Success Indicator** | 1/31/14 | 2/7/14 | 2/14/2014 | 2/21/2014 | 2/28/2014 | 3/7/2014 | 3/14/2014 | 3/21/2014 | 3/28/2014 | 4/4/2014 | 4/11/2014 | 4/18/2014 | 4/25/2014 | 5/2/2014 |
| Planned milestone events are being met | **OK** | **OK** |  |  |  |  |  |  |  |  |  |  |  |  |
| Budget is under control | **OK** | **OK** |  |  |  |  |  |  |  |  |  |  |  |  |
| Quality control results are within specifications | **OK** | **OK** |  |  |  |  |  |  |  |  |  |  |  |  |
| Change control process indicates minimal requests for change | **OK** | **OK** |  |  |  |  |  |  |  |  |  |  |  |  |
| Project resources are being supplied per schedule and skill levels are adequate | **OK** | **OK** |  |  |  |  |  |  |  |  |  |  |  |  |
| Project team appears to be cohesive and reasonably happy | **OK** | **OK** |  |  |  |  |  |  |  |  |  |  |  |  |
| Users seem satisfied with progress of the work | **OK** | **OK** |  |  |  |  |  |  |  |  |  |  |  |  |
| Top management remains visibly supportive of the project goals | **OK** | **OK** |  |  |  |  |  |  |  |  |  |  |  |  |
| Third-party vendors are delivering quality items on schedule | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA |
| Risk events are under control and nothing unusual is appearing | **OK** | **OK** |  |  |  |  |  |  |  |  |  |  |  |  |
| Project training program is progressing according to plan | **OK** | **OK** |  |  |  |  |  |  |  |  |  |  |  |  |
| Relationships with support groups appear to have no identifiable issues | **OK** | **OK** |  |  |  |  |  |  |  |  |  |  |  |  |